NOXREACH

Agent Briefing — Product & Landing Page Improvements

Date: 25.04.2026

Prepared by: Claude (Anthropic) — based on full product + landing page audit

Status: Ready for development

# 01 — Context & Product Overview

NoxReach is a booking OS built specifically for DJs. It helps artists track venue/promoter outreach, stay on top of follow-ups, and move leads from first contact to confirmed gig. The product runs on a free/pro/team model and is deployed at noxreach-nox.vercel.app. The landing page is hosted on GitHub Pages.

This briefing covers two parallel workstreams:

- Landing page improvements — copy, trust, conversion, UX

- App / product improvements — onboarding, UX gaps, missing features, retention

Both workstreams have been reviewed in a live audit session. Mocks have been produced for the highest-priority items. All improvements are ranked by impact.

# 02 — Priority Matrix

All tasks are categorised by priority tier. Address Fix Now items before moving to Next Sprint.

P1 Fix Now - Fix broken screenshot images on the landing page ("See it in action" section) - Build onboarding flow — empty state dashboard must not show a dead end - Add social proof — at minimum 3 testimonials above the fold on the landing page - Replace generic "Start Free" CTAs with contextual copy tied to each section

P2 Next Sprint - Connect Assets to Pipeline — prompt EPK send when lead reaches Replied stage - Build weekly digest email — Monday morning follow-up summary - Move billing toggle above the pricing grid on landing page - Add benchmark to conversion funnel ("NoxReach avg reply rate: 18%") - Add founder signal / origin story to landing page - Add Next Actions urgency hierarchy (overdue / today / upcoming)

P3 Soon - Add referral prompt on the Welcome to Pro upgrade screen - Build booking history / gig record view for past confirmed gigs - Add one-click copy + shareable link per asset in the Assets section - Rewrite upgrade modal copy from features to outcomes - Remove refund policy from landing page bottom or move to /legal - Add in-app message drafting — pre-fill outreach templates with lead details

# 03 — Landing Page Workstream

Landing page: rackagentur.github.io/NoxReach/landing-v2.html

Improved version (v3) produced in audit session: noxreach-landing-v3.html — use as reference.

## 3.1 — Critical Fixes

Broken screenshot images

- The "See it in action" tab section renders broken image alt text in production

- Root cause: relative image paths that work locally but break on GitHub Pages

- Fix: replace <img> tags with inline HTML mockups (pipeline, dashboard, follow-ups)

- Reference mock is built and available — see the audit session output

- Pipeline mock: 5 kanban columns with real venue names and stage colors

- Dashboard mock: 4 stat cards + next actions + conversion funnel

- Follow-ups mock: urgency-sorted list with overdue / today / upcoming states

CTA copy — all buttons say the same thing

- Every CTA currently reads "Start Free →" regardless of context

- Replace with contextual copy that echoes the section just read:

- After problem section: "Stop losing warm leads — Start Free →"

- After screenshots: "Try it yourself — it's free →"

- After follow-up section: "Never miss a follow-up again →"

- Final CTA: "Start booking better — it's free →"

- Hero CTA: upgrade to "Start Free — no card needed →" to kill the main friction point

## 3.2 — Trust & Credibility

Social proof — zero currently on the page

- Add 3 testimonials as a dedicated section immediately after the hero

- Each testimonial must include: quote, name, DJ handle, city, scene/genre

- Quotes should map to specific pain points from the problem section

- "I was losing gigs because I forgot to follow up" — Tech-House DJ, Berlin

- "Circuit season has dozens of promoters to stay close to" — Circuit artist, Barcelona

- "Tried Notion, Airtable, generic CRMs — none speak the language of DJ booking" — Disco DJ, Amsterdam

- Star rating (5 stars) above each quote adds visual credibility signal

Founder signal

- Add a single-paragraph founder bar below the trust strip

- Copy: "Built because the spreadsheet wasn't working. NoxReach started after managing 200+ outreach threads across three cities and watching good leads go cold because follow-ups kept slipping."

- Include: — The NoxReach team · hello@noxreach.io

- No photo required for v1 — copy alone does the trust work

## 3.3 — Positioning

Pull differentiation into the hero

- "Not another CRM" currently sits 70% down the page — most visitors never see it

- Add a secondary pill in the hero next to the "Booking OS for DJs" label that reads "Not another CRM"

- Upgrade hero sub-copy to carry the differentiation line:

- Current: generic description of features

- New: "Most DJs lose gigs after the first message — not because they're less talented, but because they never followed up. NoxReach is the only booking tool built for the way DJs actually get gigs."

## 3.4 — Pricing Section

Billing toggle placement

- Toggle currently sits below the pricing grid — users decide at monthly prices, never see yearly

- Move toggle above the grid, before the plan cards render

- Label the monthly/yearly states clearly with the "Save 20%" badge visible at all times

Free plan limit framing

- 10 active leads reads as a warning, not a feature

- Add a context note under the limit: "Enough to run your first 2-3 outreach campaigns and build the habit"

## 3.5 — FAQ Rewrite

- Current FAQ is titled "Pricing FAQ" and covers billing admin only

- Rename to: "Questions DJs ask before they start"

- Replace or add these questions:

- "Is NoxReach actually live and being used?" — answer: yes, active product, actively developed

- "How is this different from a spreadsheet or Notion?" — answer: surfaces due follow-ups, tracks stages, gives daily action view

- "Is 10 leads actually enough to try it?" — answer: yes, enough for 2-3 campaigns, most DJs upgrade within first month

- Keep existing billing/cancellation questions but move them to positions 4-6

Remove refund policy from landing page

- Currently the last thing any visitor reads before leaving

- Move full policy to a /legal or /terms page

- If keeping a version on landing, reframe: "Love it or we'll sort it — reach out within 7 days"

# 04 — App / Product Workstream

## 4.1 — Onboarding (Highest Priority)

Current state

- User signs up and lands on an empty dashboard with 0s on every metric

- "All caught up — add more leads to grow your pipeline" is the only empty state message

- No guided first-run flow, no checklist, no activation sequence

- Weekly Goal widget exists but is invisible at 0/0 and buried in the sidebar

Required implementation

- Add a 3-step onboarding checklist banner as the first element on Dashboard

- Show only when: leads count === 0 OR onboardingComplete !== true in localStorage

- Step structure:

- Step 1: "Add your first 5 leads" — links to + Add Lead — unlocks Step 2

- Step 2: "Send your first outreach" — links to Outreach templates — unlocks Step 3

- Step 3: "Set your asset kit" — links to Assets — fills in EPK, mix, bio

- Each step: number badge → title → 1-line description → action link

- Completed step: green checkmark, title struck through, next step activates

- Progress bar + "X of 3 done" counter in top right of the banner

- When all 3 complete: banner changes to "You're set up — now keep the momentum"

- Banner persists until dismissed or all steps complete — does not disappear on refresh

- Mock is built and available from audit session — use as reference

## 4.2 — Dashboard Improvements

Next Actions — add urgency hierarchy

- Current: flat list with no visual priority

- Required states with distinct visual treatment:

- Overdue: red left border + red badge + red indicator dot

- Due today: amber left border + amber badge + amber dot

- Coming up (2-7 days): default border + purple badge + grey dot

- Sort order: Overdue → Due today → Coming up

- Empty state: "No follow-ups yet — add leads to start tracking" with + Add Lead CTA

Conversion Funnel — add benchmark

- Currently: raw percentages with no context

- Add a benchmark chip below the funnel: "NoxReach avg reply rate: 18%"

- Style as a subtle purple-tinted info row, not a metric card

- This turns 0% from a failure signal into a starting line

## 4.3 — Assets — Smart Dispatch

Current state

- Assets (EPK, Mixes, Bio & Press, Quick Links) are stored but never surfaced

- No connection between Assets and Pipeline stages

- No quick copy/share per asset

Required implementations

- Pipeline trigger: when a lead moves to "Replied" stage, show inline prompt:

- "This lead asked for more info — want to attach your EPK?" with one-click attach

- One-click copy button on every asset field (EPK link, mix link, website)

- Shareable NoxReach kit link: one URL that bundles EPK + bio + mix into a read-only page

- Format: noxreach.io/kit/[username] or similar

- DJ can paste this single link instead of assembling assets per message

- Asset completion progress: persistent "2/4 assets filled" indicator, not just a dismissible banner

- Warn when lead reaches Replied stage with empty asset kit

## 4.4 — Retention — Weekly Digest Email

Why this is critical

- The app currently has no re-engagement mechanism outside of the app itself

- DJs who don't open NoxReach daily will miss follow-up windows

- A Monday morning email is the highest-ROI retention feature currently missing

Implementation spec

- Send every Monday at 09:00 local time (user timezone)

- Subject line: "You have X follow-ups due this week, [Name]"

- Content:

- Overdue follow-ups (if any) — highlighted in red

- Due this week — list with venue name + stage + days until due

- Weekly goal progress from last week

- One CTA: "Open NoxReach →"

- Only send if user has at least 1 active lead — do not send to empty accounts

- Unsubscribe link in footer (legal requirement)

## 4.5 — Monetisation — Upgrade Modal Copy

Current state (Welcome to Pro modal)

- Lists 5 features with spec-sheet language

- "Auto follow-up scheduling — Reminders set themselves at 5 and 14 days"

Rewrite to outcome language

- "Stop losing warm leads — your follow-ups happen automatically"

- "Send your EPK in 2 seconds — assets are ready the moment a lead replies"

- "See exactly where bookings drop off — fix what's broken in your pipeline"

- "Unlimited leads — stop worrying about the cap, start filling your calendar"

- "Set your own follow-up cadence — match how your scene actually moves"

Add referral prompt to the modal

- Below the "Let's go →" button add: "Know another DJ who'd benefit? Give them 1 month free →"

- Links to a referral/share flow — even a simple mailto: share link is enough for v1

## 4.6 — Booking History / Gig Record

Currently there is no view for past confirmed gigs. Once a booking passes its date, it disappears.

- Add a "Gig Record" or "Past Bookings" view — accessible from Calendar or sidebar

- Shows: venue name, date, city, scene/genre, tier (A1/A2/A3)

- Aggregate stats: total confirmed gigs, most active city, avg gigs per month

- Export: downloadable CSV or shareable link for bio/press kit purposes

- "I've played 12 confirmed nights in the last 6 months" — surfaces automatically from the record

# 05 — Reference Materials

All of the following were produced during the audit session and are available:

- noxreach-landing-v3.html — full improved landing page with all copy and structural changes applied

- Onboarding empty state mock — interactive 3-step checklist widget with live state transitions

- Screenshot section fix — inline HTML mockups replacing broken <img> tags for Pipeline, Dashboard, Follow-ups

- App missed opportunities critique — full scored grid covering Dashboard, Assets, Pro modal, Landing page, Structural gaps

- Landing page critique — scored grid covering Positioning, Conversion, Trust, and Next-step priorities

All mocks are built to match NoxReach's existing dark theme (--bg: #060608, --purple: #6B2FD4, --cyan: #00D4FF) and can be dropped into the codebase with minimal adaptation.

# 06 — Agent Notes

- Work through P1 items before touching P2 or P3 — the broken screenshots and empty onboarding are visible to every new user right now

- The landing page (v3) is a complete working file — do not start from v2, start from v3

- All inline mocks use vanilla HTML/CSS/JS — no framework dependencies

- The app is built on Vercel — check environment variable handling for email digest before implementing

- Shareable asset kit link (noxreach.io/kit/[username]) requires a public read-only route — confirm auth rules before building

- Weekly digest email requires user timezone data — check if this is currently stored on signup

- Referral flow v1 can be a simple mailto: share link — no referral infrastructure needed to ship this

- For any copy questions refer to the established voice: direct, modern, conversational, no clichés, punchy short-line formatting

NoxReach Agent Briefing · 25.04.2026 · Prepared with Claude (Anthropic)